Minutes from meeting number 2			      approx time meeting took; 40min

Functional design meeting;

Session opened with the minutes from last meeting, then each member of the team presents their latest work.

- Industry designer talked about the different options available for batteries, AA, AAA, rechargeable.

- If we used rechargeable, there would be a port in which it sat overnight etc. This would also have an option on it, which can alert the consumer to the control’s whereabouts if it is lost.

- It was said that in general the cost of general components should be quite low.

- Our product needs to be different, as everything else in the market is much the same.

- The User Interface designer talked about having soft buttons and bright colours to try and fit with what is in greatest demand.

- The Marketing Expert raised a few issues; that people rarely use all of the buttons available to them anyway, so by reducing what we put on our control we are meeting the customer’s needs and reducing costs for ourselves.

- Size was also mentioned, in reference to how easily lost controls are. If it is too small, it would make this problem worse.

- Speech recognition software was mentioned, as more research is being carried out in this field, it is a real option for our consideration.

- It was decided that there would not be the usual video programming options, instead we will use ‘video plus’, which will be an advertising point.

- We have decided that our target audience is the ‘Young professional’.

Our brief changed;

  - we are not to incorporate teletext into our design,

  - It is not to be an all-encompassing control, just TV and video,

  - Our corporate image is to be heavily incorporated into the design