Minutes of second meeting

Time: 12:05pm, 28 Jan. 05

Present: Jen (PM), Cat (ME), Gaurav (ID), Maarika (UID)

[ABSTRACT]

This meeting brought together the initial individual work of the two designers and marketing expert. Each presented their ideas on working design, technical functions design and functional design respectively - presentations can be found in the project documents folder. Discussion followed, the result of which was a decision on target group and functionality

[DECISIONS]

Target group - 15-35 – this implies incorporating voice recognition

Design - small, sleek, sexy, but must follow some conventions for ease of use

Functionality - volume, channel, power, menu, no teletext

Locator – perhaps to attach to TV

TV only – unless we can make a case to management that other things (eg video, DVD) should be supported as well, as most other models do this

Voice recognition (we need to investigate implications of this before committing fully) – would be great if it could recognise channels, not just numbers

[PROBLEMS/ISSUES]

Suggestions from management were incorporated with little trouble.

Any extra functionality will make the chip bigger. This needs to be kept in mind during design. Likewise the cost implications of greater functionality.

The possibility of an LCD screen was not explored.

The design should be ergonomic to prevent RSI.

[ACTIONS]

ID: components concept

UID: user interface concept

ME: trend watching

PM: liaise with management, keep team updated

All to consider implications/feasibility of incorporating voice recognition and keep our target group in mind when designing.