Project MANDO

Minutes of 1st meeting

Date: 23 November 2004

Place: Real Reaction Meeting Room

Participants:

- S. Marcel (PM)

- G. Aradilla (ME)

- M. Greevy (UID)

- H. Misra (ID)

[ABSTRACT]   Write one paragraph of coherent text to summarize the meeting as a whole from your role’s perspective.

The meeting was about the functional design. We first went through an overview of the last meeting. Then, we choose a name for the project, Mando. We had presentations from Marketing expert, Technical function designer and Working designer. It has been proposed to include a LCD screen to browse information (programs, …), with a wheel for instance, and also to add speech recognition technologies.

[DECISIONS]   Name all decisions that were made during the meeting. Mark those decisions that you consider of high importance for your role with a *. Write fragmented notes.

The management board has decided to put three additional requirements:

- Teletext becomes outdated, since the popularity of the Internet.

- The remote control should only be used for the television

- Our corporate image should stay recognizable in our products

We decided not to go for speech recognition technologies that are not efficient enough and which will increase the cost of the device too much.

[PROBLEMS/ISSUES] Name the problems or difficulties that occurred during the meeting. Mark those that you consider of high importance for your role with a *. Write fragmented notes.

Using an LCD screen will increase the cost.

* Could we increase the price ?

[ACTIONS]  Name the next steps that each member will take until the next meeting. Write fragmented notes.

Individual actions have been assigned:

- ID: the components concept

- UID: the user interface concept

- ME: trend watching