Project MANDO

Minutes of 2nd meeting

Date: 23 November 2004

Place: Real Reaction Meeting Room

Participants:

- S. Marcel (PM)

- G. Aradilla (ME)

- M. Greevy (UID)

- H. Misra (ID)

[ABSTRACT]   Write one paragraph of coherent text to summarize the meeting as a whole from your role’s perspective.

The meeting was about the conceptual design. After, going through the minutes of the last meeting, we went to specific presentation. Our marketing expert identify a new trend: fruits and vegetables. The UID suggested the use of wheels to change volume or channel. The industrial designer confirmed the possibility to use wheels and propose also to use a battery and a basis station that can call the remote control when lost and making it bip.

[DECISIONS]   Name all decisions that were made during the meeting. Mark those decisions that you consider of high importance for your role with a *. Write fragmented notes.

Still no ASR

No LCD

Banana look and feel

Use wheels and buttons

Use a basis station for battery charging and calling the remote control when lost

[PROBLEMS/ISSUES] Name the problems or difficulties that occurred during the meeting. Mark those that you consider of high importance for your role with a *. Write fragmented notes.

ME wants to go for pepper look-and-feel

[ACTIONS]  Name the next steps that each member will take until the next meeting. Write fragmented notes.

Individual actions have been assigned:

- ID: the look-and-feel design

- UID: the user-interface design

- ME: product evaluation